## Slide 1: SOFTWARE PROJECT MANAGEMENT PRESENTATION
GROUP MEMBERS: SYEDA FIZZA (20B- 120- CS) , MAHNOOR (20B -012- CS),AMEEMA (20B- 006- CS)
SEC: A
TOPIC: TELEDOCTOR (SKIN) FINAL YEAR PROJECT

## Slide 2: INTRODUCTION:
Our project name is Teledoctor(skin) that is the combination of web application and detection system.
Basically our web application is a healthcare service that allows users to consult with dermatologist remotely.
Through text messaging and photos users can receive advices by doctors on various skin conditions.
It would be a ease for the doctors and patients that doctors receive an image of disease of patients after diagnosing by our system . So doctor prescribe an medicine to the patients without visiting a physical hospital or clinic.

## Slide 3: PROJECT SCOPE:
Project scope of Teledoctor(skin) is to develop an web application for the ease of dermatologist and patients .
This web application improves patients healthcare access and there communication also in remote areas .
As our system diagnose accurately the three main diseases of skin that are: Ring Worm, Nail Fungal , Foot Fungal etc. After diagnosing the doctor view the disease image and doctor prescribe an medicine by doctor pad and patient can view its prescription of medicine .
It provides ease to our doctor and patients for there communication frequently at this platform.

## Slide 4: PURPOSE/AIM OF THE PROJECT:
The purpose of our project ”Teledoctor(skin)” is to develop an web application for dermatologists and the ease of doctors and patients to improve there access to healthcare and communication also.
Secondly our system diagnosis an skin disease very accurately . After diagnosis it will be viewed by doctor at online platform and doctor prescribes an medicine against that disease .

## Slide 5: PROJECT OBJECTIVES:
The objectives for our Project Teledoctor(skin) are
As our project is based on the combination of detection system and web application .
Our system accurately identify the skin conditions.
Our system reduce diagnostic errors and provides healthcare solutions to our patients.
As our web application provides ease to our doctors and patients for there communication without physical present at clicnic.
Provide medical advice and treatment recommendations at this online platform .

## Slide 6: PROJECT RESOURCE ALLOCATION:
Our three person team is charge of creating , evaluating and training the AI model .
Mahnoor our project manager , is in charge of the testing phase.
Fizza is finishing up the developing phase .
Ameema is working on the AI model training .
We are training an model that is “Convolution Neural Network “for the training of our datasets and accurately identify the diseases by applying the algorithm.

## Slide 7: RISK OBJECTIVES FOR PROJECT:
PERFORMANCE PROBLEMS: This web application can negatively impact accessibility and user experience by produce a slow response time.
LIMITES USER ADOPTION: We are creating an web application for TELEDOCTOR(skin) , its possible that in future there wont be as many people using it.
VULNERABILITIES: Patient data must be accessible to all parties in the record, there is a chance that it will be used improperly or lead to security problems when utilizing this web application.

## Slide 8: RISK RESPONSE STRATEGY:
Various risk response strategies are available to mitigate the identified hazards.
Using secure authentication techniques to limit access to sensitive data is the first risk strategy.
All we need to do is work with some legal and safety professionals .
Create clear communication channels for our users , including doctors and patients via Facebook, WhatsApp and email etc.
All we need to do is keep up our support efforts for users who are having technical difficulties.

## Slide 9: PROCESS GROUPS MAP WITH KNOWLEDGE AREAS
1. INITIATING PROCESS GROUP:
PROJECT INTEGRATION MANAGEMENT:
Improve access to dermatology care for patients in rural and remote areas.
Reduce the cost of dermatology care for patients in rural and remote areas.
Improve the accuracy of skin disease diagnosis for patients in rural and remote areas.
PROJECT STAKEHOLDER MANAGEMENT:
Supervisor.
Faculty members who evaluate the project.
Patients suffering from skin diseases.
Dermatologists (skin specialist doctors).

## Slide 10
2. PLANNING PROCESS GROUP:
PROJECT INTEGRATION MANAGEMENT:
Firstly, make a proper about project.
PROJECT SCOPE MANAGEMENT:
Developing a both mobile and computer-based skin disease detection system with a doctor-patient interaction module, including a user-friendly interface.
PROJECT TIME MANAGEMENT:
Fixed time 1 year manages in 4 milestones.
PROJECT SCHEDULE MANAGEMENT:
The process of managing a project's schedule includes identifying the tasks, placing them in a certain order, estimating their durations, creating a timetable, keeping an eye on the work, handling modifications, keeping stakeholders informed, allowing for unforeseen circumstances, and routinely evaluating and modifying the calendar.

## Slide 11
PROJECT COST MANAGEMENT:
Estimating, planning, monitoring, and regulating project costs are all part of cost management, which makes sure that the project is finished within the allotted funds and resources.
PROJECT QUALITY MANAGEMENT:
It entails organizing, carrying out, and monitoring procedures to guarantee that the project fulfils the predetermined goals and quality standards.
PROJECT HUMAN RESOURCE MANAGEMENT:
Its main objective is to manage the project team in an efficient manner. This includes training, and supervising project team members as well as their roles, duties.

## Slide 12
PROJECT COMMUNICATION MANAGEMENT:
Plan communication channel “WhatsApp” to communicate with supervisor, doctors and team members.
PROJECT RISK MANAGEMENT:
Identify risks related to the application of the TELEDOCTOR system, evaluate their likelihood and effect, and create plans for risk mitigation.
PROJECT PROCUREMENT MANAGEMENT:
Choosing hardware, software, and resources needed for the TELEDOCTOR system.
PROJECT STAKEHOLDER MANAGEMENT:
Understand the interests of stakeholders and develop strategies to engage and manage their expectations throughout the project lifecycle.

## Slide 13
3. EXECUTION PROCESS GROUP:
PROJECT INTEGRATION:
Implement the project plan to create a system for detecting skin diseases and to improve communication between dermatologists and patients.
PROJECT SCOPE:
Actively work on developing and implementing the skin disease detection system as outlined in the project scope.
PROJECT TIME:
Ensuring timely completion of tasks according to plan.
PROJECT SCHEDULE:
Ensuring follow schedule for implementing work according to plan.

## Slide 14
PROJECT COST:
Monitor and control project expenses, staying within the budget constraints.
PROJECT QUALITY:
Follow the defined quality standards during the development and implementation phases.
PROJECT HUMAN RESOURCE:
Provide support and development opportunities for the project team.
PROJECT COMMUNICATION:
Effectively use communication channel during the execution of project.

## Slide 15
PROJECT RISK:
Address and mitigate risks as they arise during the development and implementation of the system.
PROJECT PROCUREMENT:
Ensure to manage resources according to plan.
PROJECT STAKEHOLDER:
Continue engaging with stakeholders to gather feedback and ensure their expectations are met during the execution phase.

## Slide 16
4. MONITORING AND CONTROL PROCESS GROUP:
PROJECT INTEGRATION:
Regularly monitor the progress of the TELEDOCTOR (SKIN) project.
PROJECT SCOPE:
Ensure that the project stays within the defined scope and make adjustments as necessary.
PROJECT TIME:
Adjust the project schedule as needed to maintain timelines.
PROJECT SCHEDULE:
Ensure to maintain the plan schedule to complete work on time.

## Slide 17
PROJECT COST:
Adjust budget as required.
PROJECT QUALITY:
Monitor and ensure that the quality standards are consistently met.
PROJECT HUMAN RESOURCE:
Evaluate and address any performance issues within the project team.
PROJECT COMMUNICATION:
Ensure that the communication plan is followed and adjust as needed.

## Slide 18
PROJECT RISK:
Continuously assess and address risks to minimize their impact on project objectives.
PROJECT PROCUREMENT:
Manage the procurement process, ensuring that resources are obtained as planned.
PROJECT STAKEHOLDER:
Keep stakeholders informed and engaged throughout the project.

## Slide 19
5. CLOSING PROCESS GROUP:
PROJECT INTEGRATION:
Document project outcomes and lessons learned.
Obtain project acceptance and officially close the TELEDOCTOR (SKIN) project.
PROJECT PROCUREMENT:
Make sure that every purchase is completed and that all resources are properly recorded.

## Slide 20
    THANK YOU